🎓 DISSERTATION MASTER PLAN Network Traffic Profiling & Attack Detection in Microservices Environments A Step-by-Step 10-Day Guide You've got this. Let's build something real.

How to use this guide

This document is your complete, day-by-day roadmap. Every concept is explained simply before you need to use it. Every task is broken into exact steps. You do not need prior experience with gRPC or RabbitMQ — everything is introduced from scratch. Just follow the plan one day at a time.

# Part 1 — The Big Picture

Before we dive into day-by-day tasks, let's make absolutely sure you understand what you are building and why. Read this section once, then come back to it whenever you feel lost.

## 1.1  What is this project, in one sentence?

You will build a tiny fake app with Spring Boot, spy on its network traffic using Wireshark, simulate some attacks against it, and then write Python code that can automatically detect those attacks — just by looking at the network packets.

## 1.2  Why does this matter in the real world?

Imagine a company like a bank or an online shop. Behind the scenes, they run dozens of small programs (called microservices) that constantly talk to each other — checking stock, processing payments, sending notifications. When something goes wrong (a hacker, a bug, unusual traffic), a security analyst will look at a recording of that network traffic to figure out what happened. That recording is called a PCAP file.

The problem: modern microservices use several different ways to talk to each other (REST, gRPC, message queues). Telling them apart from raw traffic — and spotting attacks within that traffic — is genuinely hard. Your project builds a method to do this automatically.

## 1.3  The three technologies you will use (explained simply)

REST (the one you already know)

🍕 Simple Analogy Ordering pizza by phone. You call (make a request), the restaurant answers (sends a response), and the call ends. Each order is a separate phone call. Simple, widely understood, slightly chatty.

🔧 What it means technically REST is HTTP-based communication. One service sends an HTTP request to another and waits for a response. You already use this every time a browser loads a webpage. In Spring Boot it is just a @RestController with @GetMapping or @PostMapping.

gRPC (the fast, modern one)

🍕 Simple Analogy Ordering pizza via a walkie-talkie using a special codebook. Both sides agree on a format in advance (the codebook), messages are compressed and sent super efficiently, and you can even have a back-and-forth conversation on the same channel without hanging up.

🔧 What it means technically gRPC uses HTTP/2 (a faster version of HTTP) and sends data in a compact binary format called Protocol Buffers (protobuf). You define the shape of your messages in a .proto file, and Spring Boot auto-generates the Java code for you. It is faster and lighter than REST but slightly more setup.

RabbitMQ (the message queue)

🍕 Simple Analogy Leaving a note in someone's pigeonhole. You write a message, drop it in, and walk away. The recipient picks it up whenever they are ready. You do not wait. You do not even need them to be there when you write the note.

🔧 What it means technically RabbitMQ is a message broker. Service A publishes a message to a queue, and Service B reads from the queue whenever it is ready. They never talk directly. This is called asynchronous communication. You run RabbitMQ as a Docker container — it takes one command to start.

## 1.4  What is PCAP?

PCAP stands for Packet Capture. When computers talk over a network, they send tiny chunks of data called packets. Wireshark is a tool that records every single packet going in and out of your machine and saves them to a .pcap file — like a DVR recording your network traffic. You can then open that file and analyse it with Python.

## 1.5  Your research questions (what your dissertation answers)

| Research Question | Plain English |
| --- | --- |
| RQ1: What are the distinguishing PCAP-level features of REST, gRPC, and async messaging in a microservices environment? | Can I tell which protocol is being used just by looking at the packets? |
| RQ2: What network-level signatures do common microservice attacks produce? | What does an attack look like in the packet data? |
| RQ3: Can a machine learning classifier reliably detect attacks from PCAP features alone? | Can I train a program to automatically spot attacks from the traffic? |

# Part 2 — Tools You Will Install

Here is every tool you need, what it does, and exactly how to install it. Do all of this on Day 1.

## 2.1  Required tools overview

| Tool | What it does | How to get it |
| --- | --- | --- |
| Java 17+ | Runs your Spring Boot app | https://adoptium.net — download Temurin 17 |
| IntelliJ IDEA (Community) | IDE for writing Spring Boot code | https://jetbrains.com/idea (free Community edition) |
| Docker Desktop | Runs RabbitMQ without installing it directly | https://docker.com/products/docker-desktop |
| Wireshark | Records all network packets | https://wireshark.org/download.html |
| Python 3.10+ | Data analysis and ML | https://python.org — or use Anaconda |
| Jupyter Notebook | Interactive Python environment | pip install jupyter (comes with Anaconda) |

Python libraries

Python libraries to install (run these in your terminal): pip install pyshark scapy pandas numpy matplotlib seaborn scikit-learn

# Part 3 — What You Are Building

## 3.1  The three services

You will create a simple fake e-commerce system with three Spring Boot services. The actual business logic is irrelevant — it only needs to work well enough to generate realistic traffic.

| Service | Name | Communication | What it does |
| --- | --- | --- | --- |
| Service A | order-service | REST (receives calls) | Accepts new orders |
| Service B | inventory-service | gRPC (called by A) | Checks stock levels |
| Service C | notification-service | RabbitMQ (listens) | Sends email notifications |

The flow: A client (your test script) calls order-service via REST. order-service calls inventory-service via gRPC to check stock. If stock is available, order-service publishes an event to RabbitMQ. notification-service picks up the event and logs a notification.

## 3.2  The attacks you will simulate

| Attack | Target | What you will do |
| --- | --- | --- |
| HTTP Flood | order-service (REST) | Write a Python script that sends thousands of requests per second |
| Slow Loris | order-service (REST) | Use the slowloris Python tool to open many connections slowly |
| gRPC Stream Abuse | inventory-service (gRPC) | Open many gRPC streams with oversized payloads simultaneously |
| Queue Flooding | RabbitMQ | Publish tens of thousands of messages to overwhelm the queue |

Ethics note

Important: All attacks run only on your own local machine (localhost). You are not attacking anything real. This is ethical and completely safe. Mention this in your Ethics Statement in the dissertation.

# Part 4 — The 10-Day Plan

Each day has a clear focus, a numbered task list, and a practical tip. Aim to finish each day's tasks before moving on. If you fall behind, the buffer days (Day 9 and 10) will save you.

| Day | Theme | Main Output |
| --- | --- | --- |
| 1 | Setup + Concepts | All tools installed, environment working |
| 2 | Spring Boot REST Service | order-service running on localhost:8080 |
| 3 | gRPC Service | inventory-service running, called from order-service |
| 4 | RabbitMQ + Notification Service | Full end-to-end flow working, verified in Wireshark |
| 5 | PCAP Capture — Normal Traffic | .pcap files for normal REST, gRPC, and queue traffic |
| 6 | PCAP Capture — Attack Traffic | .pcap files for all 4 attack types, properly labelled |
| 7 | Python Feature Extraction + EDA | CSV dataset with features, initial charts and statistics |
| 8 | ML Classifier + Evaluation | Trained classifier with accuracy metrics and confusion matrix |
| 9 | Writing Sprint — Chapters 1–3 | Introduction, Literature Review, Methods drafted |
| 10 | Writing Sprint — Chapters 4–5 + Polish | Results, Discussion, final proofread, submitted |

🛠️ Day 1: Setup & Environment

🎯 Focus: Get every tool installed and test that Java and Docker work

Tasks: - Install Java 17 from https://adoptium.net. After installing, open a terminal and type: java -version. You should see something like openjdk version 17.x.x - Install IntelliJ IDEA Community Edition. This is your code editor. - Install Docker Desktop. After installing, open it and make sure the whale icon appears in your taskbar — that means Docker is running. - Install Wireshark. During install, say YES to installing the Npcap driver (this lets Wireshark see your network traffic). - Install Python 3.10+ if not already installed. Then open a terminal and run: pip install pyshark scapy pandas numpy matplotlib seaborn scikit-learn - Test Docker by running: docker run hello-world in your terminal. If you see Hello from Docker! it works. - Start RabbitMQ using Docker — run this one command: docker run -d --name rabbitmq -p 5672:5672 -p 15672:15672 rabbitmq:3-management - Open your browser and go to http://localhost:15672. Log in with username: guest, password: guest. You should see the RabbitMQ management dashboard. That means RabbitMQ is running! - Read Part 1 and Part 2 of this guide carefully. Make notes of anything unclear.

💡 Do not skip the Wireshark Npcap install. Without it, Wireshark cannot see loopback (localhost) traffic, which is what your services use to talk to each other.

🌐 Day 2: Build the REST Service (order-service)

🎯 Focus: Create your first Spring Boot service that accepts HTTP requests

Tasks: - Go to https://start.spring.io. Set: Project = Maven, Language = Java, Spring Boot = 3.x.x, Group = com.dissertation, Artifact = order-service. Add dependencies: Spring Web, Spring Boot Actuator. Click Generate and open the downloaded folder in IntelliJ. - Create a file: src/main/java/com/dissertation/orderservice/Order.java. This is your data model. It just needs fields: Long id, String item, int quantity. - Create: OrderController.java with a @RestController annotation. Add a @PostMapping('/orders') method that accepts an Order object and returns a confirmation string. - Add an @GetMapping('/orders/health') method that just returns 'Service is running'. This lets you test it easily. - Run the app from IntelliJ (press the green play button). Open your browser and go to http://localhost:8080/orders/health. You should see: Service is running. - Test the POST endpoint using Postman or curl: curl -X POST http://localhost:8080/orders -H 'Content-Type: application/json' -d '{"item":"book","quantity":2}' - Write a simple Python test script (test_rest.py) that uses the requests library to send 10 POST requests to your service in a loop. Run it and confirm all 10 succeed.

💡 Spring Boot is very good at telling you what went wrong — read the red error messages in the IntelliJ console carefully. 90% of problems are a typo in a class name or a missing annotation.

⚡ Day 3: Build the gRPC Service (inventory-service)

🎯 Focus: Create a gRPC service and call it from order-service

Tasks: - Go back to https://start.spring.io. New project: Artifact = inventory-service. Dependencies: add nothing extra for now. Generate and open in IntelliJ. - Add gRPC dependencies to pom.xml. Copy and paste these into your <dependencies> block: grpc-netty-shaded, grpc-protobuf, grpc-stub (version 1.60.0), and protobuf-java. Also add the protobuf-maven-plugin. There are exact copy-paste snippets at https://grpc.io/docs/languages/java/quickstart/ - Create a file: src/main/proto/inventory.proto. This is your codebook. It defines the shape of messages gRPC will send. It should define a CheckStock request (with a field: string item_name) and a StockResponse (with a field: bool in_stock). - Run mvn compile in the terminal inside the inventory-service folder. Maven will auto-generate Java classes from your .proto file. You will see them appear in target/generated-sources. - Create InventoryService.java that extends the auto-generated InventoryGrpc.InventoryImplBase class. Override the checkStock method to always return in_stock = true for now. - Run inventory-service on port 9090. Go back to order-service and add the grpc-client dependency. Make order-service call inventory-service.checkStock() inside your order creation method. - Test the full chain: send a POST to order-service, watch the IntelliJ console for both services — you should see order-service making a gRPC call to inventory-service.

💡 gRPC is the hardest part of the project. If you spend more than 3 hours on it and it is still broken, simplify: skip gRPC and use a second REST endpoint instead. The project still works as a comparison. Your marker will not penalise pragmatic decisions — just explain your reasoning in the methodology chapter.

🐰 Day 4: Add RabbitMQ + notification-service + Verify in Wireshark

🎯 Focus: Complete the full service chain and confirm Wireshark can see everything

Tasks: - Create notification-service: go to start.spring.io, add dependency: Spring AMQP (this is the RabbitMQ library for Spring). - In order-service, also add Spring AMQP dependency. Add a RabbitTemplate bean and call rabbitTemplate.convertAndSend('orders-exchange', 'order.created', order.toString()) after the gRPC check. - In notification-service, create a @RabbitListener method that listens on the 'orders-exchange' and logs: Notification sent for order: [message]. - In both services, add application.properties config: spring.rabbitmq.host=localhost, spring.rabbitmq.port=5672, spring.rabbitmq.username=guest, spring.rabbitmq.password=guest. - Start all three services and run your Python test script. Check the RabbitMQ dashboard at http://localhost:15672 — you should see messages passing through. - Open Wireshark. In the top bar, select the Loopback interface (on Windows it may be called 'Npcap Loopback Adapter'). Click the blue shark fin to start capturing. - Run your test script again. Stop the capture after 30 seconds. In the filter bar, type: tcp.port == 8080 and press Enter. You should see HTTP packets — your REST traffic. Also filter tcp.port == 9090 for gRPC. Save your test capture as test_capture.pcap.

💡 If you cannot see traffic on the loopback interface, try capturing on 'any' interface in Wireshark. On Windows, you may need to run Wireshark as Administrator.

📡 Day 5: Capture Normal Traffic Systematically

🎯 Focus: Record clean, labelled PCAP files for each communication type separately

Tasks: - Create a folder on your desktop called pcap-data with subfolders: normal/ and attacks/ - REST capture: Start Wireshark on the loopback interface. Apply filter: tcp.port == 8080. Run your test script with 200 requests. Stop capture. Save as normal/rest_normal.pcap - gRPC capture: Apply filter: tcp.port == 9090. Run your test script (which triggers gRPC calls). Run 200 requests. Stop capture. Save as normal/grpc_normal.pcap - RabbitMQ capture: Apply filter: tcp.port == 5672. Run your test script. Stop capture. Save as normal/rabbitmq_normal.pcap - Take screenshots of each capture in Wireshark showing the packets — you will use these as figures in your dissertation. - Open each .pcap file in Wireshark and note down basic observations: how many packets, what the payload looks like, whether you can read the content (REST is plaintext, gRPC is binary). Write these observations in a notes file — they become your Results chapter. - Verify in Python: open a terminal, run python -c "import pyshark; cap = pyshark.FileCapture('normal/rest_normal.pcap'); print(len(list(cap)))" — if it prints a number your Python can read the files.

💡 Label everything carefully now. Future-you will be very grateful. A well-named PCAP file is worth an hour of confusion later.

🚨 Day 6: Simulate Attacks & Capture Attack Traffic

🎯 Focus: Generate and record attack traffic for each attack type

Tasks: - HTTP Flood: Create attack_flood.py. Use Python's requests library in a loop with 10 threads (use concurrent.futures.ThreadPoolExecutor). Send 1000 POST requests as fast as possible. Start Wireshark (filter: tcp.port == 8080), run the script, save as attacks/http_flood.pcap - Slow Loris: Install the tool with: pip install slowloris. Start Wireshark (filter: tcp.port == 8080). Run: slowloris localhost -p 8080 -s 200 --sleeptime 5. Let it run for 60 seconds, then stop. Save as attacks/slow_loris.pcap - gRPC Stream Abuse: Create attack_grpc.py. Use the gRPC Python library (pip install grpcio). Open 50 simultaneous gRPC channels to inventory-service and flood it with CheckStock requests. Start Wireshark (filter: tcp.port == 9090), run the script, save as attacks/grpc_abuse.pcap - Queue Flooding: Create attack_queue.py. Use pika library (pip install pika) to publish 10,000 messages to RabbitMQ as fast as possible. Start Wireshark (filter: tcp.port == 5672), run the script, save as attacks/queue_flood.pcap - After each attack, check that your services are still running (restart them if needed). - Take Wireshark screenshots of each attack capture — you will need these as dissertation figures. - Cross-check: you should now have 7 .pcap files total (3 normal, 4 attack). Confirm all 7 exist in your folders.

💡 Your Spring Boot services may crash during the attack simulations — that is fine and actually expected. Just restart them between captures. Note in your dissertation that services became unavailable, which itself is a finding.

🐍 Day 7: Python Feature Extraction + Exploratory Data Analysis

🎯 Focus: Extract measurable features from your PCAP files and visualise the differences

Tasks: - Open a Jupyter Notebook (run: jupyter notebook in terminal). Create: dissertation_analysis.ipynb - Load each PCAP file using pyshark. For each packet, extract: timestamp, source IP, destination IP, destination port, protocol, packet length, TCP flags, inter-arrival time (time since last packet). - Create a pandas DataFrame with all packets. Add a column called 'traffic_type' with values like 'rest_normal', 'grpc_normal', 'rabbitmq_normal', 'http_flood', 'slow_loris', 'grpc_abuse', 'queue_flood'. - Add a binary column 'is_attack' (0 for normal, 1 for attack). This is your target variable for the ML model. - Create visualisations: (a) Box plot of packet_length by traffic_type. (b) Line chart of packets per second for each type. (c) Bar chart of average inter-arrival time by traffic_type. (d) Heatmap showing feature correlations. - Write markdown cells in your notebook explaining each chart. These become your Results chapter analysis. - Save the DataFrame as a CSV: df.to_csv('traffic_features.csv', index=False). This is your dataset.

💡 If pyshark is slow on large files, use tshark on the command line to pre-export to CSV: tshark -r rest_normal.pcap -T fields -e frame.time -e ip.src -e tcp.dstport -e frame.len > rest_normal.csv

🤖 Day 8: Train the ML Classifier + Evaluate

🎯 Focus: Train a model that can detect attacks from packet features alone

Tasks: - In your Jupyter Notebook, load traffic_features.csv. Check class balance: how many normal vs attack samples? Print value_counts() on is_attack. - Prepare features: drop columns that would be cheating (like traffic_type). Your X (input) should be: packet_length, inter_arrival_time, port, tcp_flag_count. Your y (output) is: is_attack. - Split data: from sklearn.model_selection import train_test_split. Use 80% for training, 20% for testing. Set random_state=42 for reproducibility. - Train three classifiers: (a) Random Forest: RandomForestClassifier(n_estimators=100). (b) Logistic Regression. (c) Decision Tree. Fit each on X_train, y_train. - Evaluate each model: print classification_report(y_test, model.predict(X_test)). This gives you precision, recall, F1-score — the key metrics for your dissertation. - Plot a confusion matrix for your best model using seaborn.heatmap(). This will be a key figure in your Results chapter. - Plot feature importance for the Random Forest: model.feature_importances_. This tells you which packet features are most useful for detecting attacks — a great talking point in your Discussion chapter. - Save your best model: import joblib; joblib.dump(best_model, 'attack_detector.pkl')

💡 Do not expect perfect accuracy. Even 80-85% is a strong result for a dissertation. What matters is explaining WHY the model makes mistakes — that is your Discussion chapter.

✍️ Day 9: Writing Sprint — Chapters 1, 2, 3

🎯 Focus: Write the first half of the dissertation using your notes and the template below

Tasks: - Chapter 1 — Introduction (target: 1200 words): 1a Overview (200w): microservices are everywhere, security is hard. 1b Problem Statement (300w): current tools don't classify microservice traffic well. 1c Research Questions (150w): paste your 3 RQs from Part 1 of this guide. 1d Objectives (200w): build the app, capture traffic, extract features, build classifier. 1e Scope (150w): local environment, 3 services, 4 attacks, not production-scale. 1f Conclusion (100w): brief summary of what the dissertation does. - Chapter 2 — Literature Review (target: 2000 words): Search Google Scholar for: 'microservices network traffic analysis', 'PCAP attack detection machine learning', 'gRPC REST performance comparison'. Find 10–15 papers. Summarise what they did and how your work differs. Include the comparison table required by your brief. - Chapter 3 — Methodology (target: 1500 words): Describe your dataset (self-generated, controlled, why this is better than downloading one). Describe your three services. Describe the four attacks and why you chose them. Describe your feature extraction process. Describe your ML approach and why Random Forest is appropriate. Add a diagram of your architecture. - Use the dissertation template structure from Part 5 of this guide. - Do not aim for perfection today. Write rough drafts first, then edit. A messy draft you can improve is infinitely better than a blank page.

💡 Write Chapter 3 first — it describes exactly what you did, which you know cold. Then write Chapter 1. Leave Literature Review last — it is the most research-heavy.

🏁 Day 10: Writing Sprint — Chapters 4, 5 + Final Polish

🎯 Focus: Complete the dissertation and submit

Tasks: - Chapter 4 — Results (target: 2000 words): Present each of your Wireshark screenshots as labelled figures. Show your box plots and time-series charts. Present the classifier performance table (precision, recall, F1 for each model). Show the confusion matrix. Show feature importance chart. For each figure: one sentence describing what it shows, one sentence interpreting what it means. - Chapter 5 — Discussion and Conclusion (target: 1000 words): Go back to your 3 research questions. Answer each one explicitly using your results. Compare your findings to the papers you cited. Acknowledge limitations (small dataset, local environment only). Suggest future work (larger scale, more attack types, real production traffic). - Abstract (200 words): one sentence per section — problem, method, results, conclusion. - Ethical Issues Statement: State clearly that all attacks were run on localhost only, no real systems were involved, all data was self-generated, no human participants, all tools used are open-source. - References: Use Harvard referencing. Cite every paper from your literature review plus Wireshark, RabbitMQ, Spring Boot, and gRPC official documentation. - Final checks: run word count (target 8000 words, excluding excluded sections). Check all figures have captions. Check all tables are numbered. Read the full document out loud once. - Compress your PCAP files, Python notebooks, and Spring Boot code into a ZIP. Submit the Word document and the ZIP separately to Moodle as specified in the submission guide.

💡 You made it. Submit 1 hour early if you can — the Moodle uploader can be slow. A submitted imperfect dissertation beats a perfect one sitting on your desktop.

# Part 5 — Dissertation Chapter Template

Use this as a structural scaffold. Every section heading maps to a grade criterion.

## Cover Page

Title: Network Traffic Profiling and Attack Detection in Microservices Environments: A PCAP-Based Analysis

Module: CT6039 Dissertation | Student ID: [your ID] | Supervisor: [name] | Word Count: [count]

## Abstract  (~200 words, not in word count)

Template: Microservices architectures present unique challenges for network security monitoring. This dissertation investigates [problem]. A controlled experimental environment consisting of [what you built] was deployed to generate [what you captured]. [Key result 1]. [Key result 2]. Findings suggest that [main conclusion]. This work contributes [what is new].

## Ethical Issues Statement  (not in word count)

All experimental work was conducted on a local machine (localhost). No external systems, networks, or human participants were involved. Attack simulations targeted only self-hosted services. All tools used are open-source. No personal or sensitive data was collected or processed.

## Chapter 1 — Introduction

- 1a. Overview: The rise of microservices — why it matters, why security is hard

- 1b. Problem Statement: The gap — PCAP-based analysis tools predate microservices

- 1c. Research Questions: Your 3 RQs (from Part 1 of this guide)

- 1d. Research Objectives: Build, capture, extract, classify

- 1e. Scope: Local environment, 3 protocols, 4 attacks, not production-scale

- 1f. Conclusion: Brief chapter summary

## Chapter 2 — Literature Review

- Introduction paragraph: what this review covers

- Section on microservices communication patterns (REST vs gRPC vs messaging)

- Section on network traffic analysis and PCAP research

- Section on ML-based intrusion detection

- Literature comparison table (required by brief)

- Gap analysis: what is missing that your work addresses

## Chapter 3 — Research Methodology

- Research philosophy: interpretivist/constructivist — you built and observed

- System design: three services, their purpose, architecture diagram

- Dataset design: why self-generated is better than a public dataset for this question

- Attack selection rationale: why these 4 attacks represent realistic microservices threats

- Feature engineering: which PCAP fields you extracted and why

- ML methodology: why Random Forest, how you validated (train/test split, metrics)

- Ethical considerations: localhost only, no human participants

## Chapter 4 — Results and Evaluation

- 4.1 Normal traffic profiles: figures and observations for REST, gRPC, RabbitMQ

- 4.2 Attack traffic signatures: figures and observations for each attack

- 4.3 Comparative analysis: side-by-side statistics table

- 4.4 Classifier performance: precision, recall, F1 table for all 3 models

- 4.5 Confusion matrix (figure): your best model

- 4.6 Feature importance (figure): what features matter most

## Chapter 5 — Discussion and Conclusion

- Answer RQ1 explicitly (protocol fingerprinting)

- Answer RQ2 explicitly (attack signatures)

- Answer RQ3 explicitly (classifier performance)

- Compare findings to literature: what agrees, what differs, what is new

- Limitations: small scale, simulated attacks, single machine

- Future work: larger dataset, real production environment, deep packet inspection

- Conclusion paragraph: summarise contribution in 3–4 sentences

# Part 6 — Quick Reference

## 6.1  Port numbers (memorise these)

| Port | Service | Wireshark filter |
| --- | --- | --- |
| 8080 | order-service (REST) | tcp.port == 8080 |
| 9090 | inventory-service (gRPC) | tcp.port == 9090 |
| 5672 | RabbitMQ (AMQP) | tcp.port == 5672 |
| 15672 | RabbitMQ Dashboard | Open in browser |

## 6.2  Emergency options — if something breaks

Plan B: No gRPC

gRPC won't work → Replace with a second REST service on port 9090. Call it inventory-service and have it respond to GET /inventory/{item}. You lose the protocol comparison but gain a REST-only study. Still a valid dissertation.

Plan B: No RabbitMQ

RabbitMQ won't connect → Use Spring's ApplicationEventPublisher instead. It fires events inside the JVM, not over the network. You lose the network capture for messaging but can still discuss it architecturally.

Plan B: Small dataset

Too few packets to train ML → Reduce your train/test split to 70/30 and explicitly state this as a limitation. Even 200 samples per class is enough for a dissertation. Your marker wants to see the method, not a production model.

## 6.3  Word count guide

| Chapter | Target words | % of total |
| --- | --- | --- |
| Chapter 1 — Introduction | 1,200 | 15% |
| Chapter 2 — Literature Review | 2,000 | 25% |
| Chapter 3 — Methodology | 1,500 | 19% |
| Chapter 4 — Results | 2,000 | 25% |
| Chapter 5 — Discussion | 1,300 | 16% |
| TOTAL | 8,000 | 100% |

You have everything you need. Ten days. One day at a time. Just follow the plan. The project is real, the findings will be real, and the dissertation will be yours.